## Slide 1: Building Inspections & Testing
Another 5 years
What’s new?

## Slide 2: Start Date………
December 16, 2019
Existing contracts will end on December 15, 2019

## Slide 3: What’s new? Inspections for fire suppression systems and alarms

## Slide 4: Reminders…

## Slide 5: When do you need inspections?
Assume ALL projects need inspections.
OSE PM can assist in final determination.

## Slide 6: Who performs inspections?
Building Inspections & Testing
Statewide Term Contract

## Slide 7: Exception!!!
Re-roofing projects
Design Professional

## Slide 8: What is to be inspected and tested? Two Words….
Structural
Fire

## Slide 9: Odds & Ends….
Contract is not for Professional Services
All fees and charges are fixed for five years. Fees and charges are listed on the website
Inspection Quotes – Are inspection companies quoting the same number of inspections?
Inspector is to present ID to the Contractor, sign in & note what is to be inspected

## Slide 10: Odds & Ends….
Inspectors cannot direct, modify, or make recommendations to the Contractor. Pass or Fail
Re-inspections and re-testing fees are NOT a change order. Fees are withheld from the Contractor’s pay application
Contractor to provide inspector two business days lead time for inspection

## Slide 11: Odds & Ends….
Inspection reports are to be delivered within two business days to Agency, Contractor, A/E, and OSE Project Manager
Discrepancy report 24 hours after site visit and noted on the Report in the Site Trailer
Read all the reports

## Slide 12: Odds & Ends….
If you’re having problems with a Firm or Inspector, call the OSE Project Manager

## Slide 15: Inspection Firms
Bunnell-Lammons Eng., Inc
ESP Associates, PA
GS2 Engineering & Environmental
Dennis Corporation
Froehling & Robertson
Soil Consultants, Inc.
S&ME, Inc.
Mead & Hunt
Safebuilt, Inc.
Terracon Consultants
RCI of SC, Inc.
CC&I Services
F&ME Consultants
Summit Engineering Lab. & Testing, Inc.

## Slide 16: Questions?