## Slide 1: OSE Meets the Construction Community
Office of State Engineer

## Slide 2: Office of State Engineer (OSE)
John White, PE
State Engineer
Margaret Jordan, PE
Deputy State Engineer
Phil Gerald, PE
Deputy State Engineer
Stan Gailey, AIA
Architect
Perry Derrick, PE
Structural Engineer
Michael Cooper
Administrative Coordinator
Fred Walker, PE
Mechanical Engineer
Lyth Clark, PE
Fire Protection
Clint Burdett, AIA
Architect
Mark Lanning, PE
Mechanical Engineer
Charleston Office
Jim McVey, PE
Electrical Engineer
Spartanburg Office

## Slide 3: Office of State Engineer 1201 Main St #600 Columbia, SC 29201 https://www.procurement.sc.gov
WE ARE NOT:
Office of School Facilities (OSF)
(Schools K-12)
Department of Transportation (DOT)
(Roads, Bridges, etc.)

## Slide 4: Office of State Engineer
We are the Authority Having Jurisdiction (AHJ) for the Design and Construction of State Funded Buildings
(SC Law § 10-1-180)
Building Permit
Certificate of Occupancy

## Slide 5: Duties of the Office of State Engineer SC Law §§ 11-35-830 & 845
Create the “Manual for Planning and Execution of State Permanent Improvements” (“Manual”) https://procurement.sc.gov/manual
Oversee all procurements involving construction, architectural & engineering, construction management, and land surveying services

## Slide 6: Duties of the Office of State Engineer Manual Contents
  Applicable Building Code editions
  Procedures for A/E procurement
  Procedures for Construction procurement
  Procedures for Construction Contract Administration
  Miscellaneous Procurements
    Small Purchases
    Sole Source procurements
    Emergency procurements
  State Forms
    Advertising for A/E Services to the Certificate of Substantial Completion and Final Completion

## Slide 7: Duties of the Office of State Engineer Manual Contents
  Design Professionals, Chapter 5:
  Codes and Standards enforced by OSE
  Expectations of properly completed Schematic Design and Construction Documents
  Contents of the Project Manual
  Drawing Standards
  Prohibited Building Materials
  Energy Conservation and Sustainable Construction
  Special requirements Flood Hazard Areas
  Special requirements for Existing Structures

## Slide 8: Duties of the Office of State Engineer Manual Contents
  Construction Contractors:
  Prequalification for Design-Bid-Build (Chapter 3)
  Bidding and Bid Opening procedures (Chapter 6)
  Design-Bid-Build Contract Administration (Chapter 7)
  Construction Manager at Risk (Chapter 11)
  Design-Build (Chapter 12)

## Slide 9: Duties of the Office of State Engineer Manual Contents
  Design Professionals:
  Small & Large Contracts (Chapter 4)
  Indefinite Quantity Contracts (Chapter 9)
  Construction Contractors:
  Small Procurements (Chapter 8)
  Task Order Contracts (Chapter 9)

## Slide 10: Duties of the Office of State Engineer Manual Contents
  Standard Forms:
  Procurement of Professional Services
  Procurement of Construction Services
    Design-Bid-Build
    Construction Manager at Risk
    Design-Build
  Permits
    Construction in a Flood Hazard Area
    Building Permits
    Occupancy/Use
  Certificates
    Substantial Completion
    Final Completion

## Slide 11: Duties of the Office of State Engineer Manual Contents
  Sample and Comparative AIA Documents 2007, SCOSE Editions:
  Procurement of Professional Services
  Procurement of Construction Services
    Design-Bid-Build
    Construction Manager at Risk

## Slide 12: Duties of the Office of State Engineer Manual
  A copy of the Manual and all Standard OSE Forms can be downloaded from
  https://procurement.sc.gov/manual
  (AIA Forms must be downloaded from AIA Documents on Demand website)

## Slide 13: Office of State Engineer The Future
  January 2020:
  Revised Manual
    Law changes (S530 = Act 41) w/ associated forms
    General revisions
  Adoption of the 2018 ICC Codes
  AIA Documents 2017, SCOSE Editions
    A101, A201, A701, and B101
    Construction Manager at Risk
  OSE Contract for Design-Build

## Slide 14: Office of State Engineer Definitions
  Agency:
  Your client, the entity that will send you a check for services rendered
  Agency Certification:
  Agency can perform a procurement without concurrence by OSE up to a certain amount of $
    A/E contract award ($50k max)
    A/E contract amendment
    Construction Contract award
    Construction Contract amendment
  $50,000 minimum
  Agency Certification on MMO website >Audits

## Slide 15: Office of State Engineer
  Questions?
        (If not, it’s Break Time)

## Slide 16: CHANGES IN SC CONSTRUCTION PROCUREMENT MAY 2019
SC Legislature adopted changes to the SC Procurement Code.
(S530 => Act 41)
Several of these will affect construction procurement.

## Slide 17: SMALL PURCHASES
Agencies may purchase Construction Services between $10K and $100K (previously $50K) by:
Obtaining 3 written quotes, or
Advertising in South Carolina Business Opportunities (SCBO).

## Slide 18: SMALL PURCHASES
Advertisements in SCBO will be under the category of “Minor Construction”.
Agencies without certification above $50,000 will have to get approval from OSE to advertise and award a contract.
All projects over $50,000 will still require Performance and Labor and Material Payment Bonds. No Bid Bonds are required on any Minor Construction projects.

## Slide 19: INDEFINITE DELIVERY CONTRACTS
Indefinite Delivery Contracts (IDCs) for Professional (A/E) Services and Construction Services are no longer allowed.
Existing IDCs will remain in effect until they expire on either time or money limits.

## Slide 20
We now have:
INDEFINITE QUANTITY CONTRACTS (IDQs) for A/E Services, and
TASK ORDER CONTRACTS (TOCs)
for Construction Services.
(found in Chapter 9 and App. D of the OSE Manual https://procurement.sc.gov/manual).

## Slide 21: INDEFINITE QUANTITY CONTRACTS
Section 9.4 of the OSE Manual
No change in process from previous Professional Services IDC to IDQ – just a name change.
Project numbers will have a “P”. (H99-P002-HG)
Qualification-based Selection method as described in Chapter 4 of the Manual.
Agencies may still do large and small contracts under this method. (NOTE: The new law increased the limit of individual small A/E contracts from $25,000 to $50,000.)

## Slide 22: TASK ORDER CONTRACTS
Section 9.6 of the OSE Manual
Now a qualification-based selection method – not bidding a representative project. The Selection method is described in Chapter 9, Section 9.6.2.
Project numbers will have a “C”. (H99-C002-HG)
OSE must approve award of all Task Order Contracts regardless of the Agency’s construction contract certification.

## Slide 23: LIMITATIONS OF TASK ORDER CONTRACTS
The Agency MUST award four (4), and only four, contracts for each specific category of service. No exceptions!
Contracts must be for a term of 3 years, with 2 automatic 1-year extensions. Maximum time allowed for the contract, with extensions, is 5 years.
The sum of all task orders issued under a single TOC (includes all 4 Contractors) during the 5-year term of the contract may not exceed $4,000,000.
The minimum amount of a Task Order is $90,000. The maximum amount of a Task Order is $350,000.

## Slide 24: AWARD OF TOCS & TASK ORDERS
For consideration, Contractor’s will submit the “Contractor’s Statement of Qualifications & Questionnaire” (Appendix D.3).
  No interviews – selection based on Questionnaire submitted by Contractors.
To award an individual Task Order, the Agency must solicit competitive bids from all four contractors on the TOC.
The Agency must receive at least 2 responsive, bona fide bids to award a Task Order.
The Agency must award the Task Order to the contractor providing the lowest bid within the Task Order dollar limits.

## Slide 25: PREQUALIFICATION OF CONTRACTORS/SUBCONTRACTORS FOR DESIGN-BID-BUILD
Process is for use on any Design-Bid-Build projects and must be approved by the State Engineer.
The number of contractors / subcontractors to be prequalified is not protestable; however, if at least 2 contractors or subcontractors are not prequalified, the process must be cancelled.

## Slide 26: PREQUALIFICATION OF CONTRACTORS/SUBCONTRACTORS FOR DESIGN-BID-BUILD
An Agency must advertise to prequalify in SCBO. Advertisement must include, at minimum, a full project description and the licensing classification or subclassification required.
The Agency must provide to Contractors, upon request, a “Contractor’s Statement of Qualifications & Questionnaire” for them to use to apply for consideration.

## Slide 27: PREQUALIFICATION OF CONTRACTORS/SUBCONTRACTORS FOR DESIGN-BID-BUILD
The Agency selection committee will evaluate all submittals from Contractors and determine the list to be prequalified. There will be no interviews.
After approval of the prequalified Contractors, the Agency will proceed with the bidding process, but only among the Prequalified Contractors. No advertising in SCBO.
If only Subcontractors are prequalified, the project will be advertised in SCBO and all contractors will be required to use the prequalified subs.

## Slide 28
QUESTIONS?

## Slide 29: -Questions -Comments -feedback
DPS@sfaa.sc.gov