## Slide 1: PREQUALIFICATION OF CONTRACTORS & SUBCONTRACTORS FOR DESIGN-BID-BUILD
Margaret Jordan, PE
Deputy State Engineer
Office of State Engineer

## Slide 2: PREQUALIFICATION OF CONTRACTORS / SUBCONTRACTORS FOR DESIGN-BID-BUILD
An Agency may limit participation in a solicitation for construction to only contractors/subcontractors that have been prequalified. (§ 11-35-3023)
Information on Prequalification is found in Chapter 3 (Section 3.5) of the OSE Manual. Forms to be used for this process are found in Appendix B.4.

## Slide 3: PREQUALIFICATION OF CONTRACTORS / SUBCONTRACTORS FOR DESIGN-BID-BUILD
The Agency shall provide the State Engineer with a written determination that the use of Prequalification will be the most advantageous to the State for the specific project.
The number of contractors/subcontractors to be prequalified is not protestable; however, if at least 2 contractors or subcontractors are not prequalified, the process must be cancelled.

## Slide 4: PREQUALIFICATION OF CONTRACTORS / SUBCONTRACTORS FOR DESIGN-BID-BUILD
The Agency must establish a Selection Committee consisting of no less than 3 voting members and the OSE Project Manager as the non-voting Chairman.
All Committee members must sign a Prequalification Selection Committee Confidentiality & Conflict of Interest Policy (SE-114).

## Slide 5: PREQUALIFICATION OF CONTRACTORS / SUBCONTRACTORS FOR DESIGN-BID-BUILD
An Agency must obtain approval from OSE to advertise to prequalify in SCBO using form SE-110.
Advertisement must include, at a minimum, a full project description and the licensing classification or subclassification required.
OSE recommends providing contractors with Construction Documents for their review. A link can be added to the advertisement in SCBO.

## Slide 8
The Agency must prepare a “Contractor’s Statement of Qualifications & Questionnaire” specific to the project, and provide it to any contractors that request it.
The Contractor will be required to fill in the entire Questionnaire and submit it to the Agency by the advertised deadline.
The Contractor may attach additional information which must be indicated on the last page of the Questionnaire.
PREQUALIFICATION OF CONTRACTORS / SUBCONTRACTORS FOR DESIGN-BID-BUILD

## Slide 13
The Agency selection committee will evaluate all submittals from Contractors using the following evaluation criteria:
Past performance;
Ability of proposed personnel;
Financial information regarding the firm's ability to provide required bonding and insurance;
Location of the firm’s proposed office in relation to the project area;
Contractor’s general project experience;
Volume of state contracts awarded; and
Other criteria included in the solicitation.
PREQUALIFICATION OF CONTRACTORS / SUBCONTRACTORS FOR DESIGN-BID-BUILD

## Slide 14
The Committee will evaluate the submittals and rank the firms using the form SE-115, and the Committee Chair will compile the rankings using the SE-117.
The Committee will then determine, based on the rankings, how many contractors they will deem to be prequalified. There will be no interviews.
PREQUALIFICATION OF CONTRACTORS / SUBCONTRACTORS FOR DESIGN-BID-BUILD

## Slide 15
The Agency will then get approval from OSE to prequalify the contractors / subcontractors they have chosen using form SE-160.
After obtaining OSE approval, the Agency must then post the Notice of Prequalification of Contractors – Design-Bid-Build (SE-170) in the location shown in the Invitation and send it electronically to all Contractors that responded to the Invitation and to OSE on the same day it is posted.
PREQUALIFICATION OF CONTRACTORS / SUBCONTRACTORS FOR DESIGN-BID-BUILD

## Slide 16: PREQUALIFICATION OF CONTRACTORS / SUBCONTRACTORS FOR DESIGN-BID-BUILD
Bidding With Prequalified Prime Contractors
If prime contractors have been prequalified, construction documents ready for bidding may be delivered to them without advertising the project in SCBO.
Agency may still use the SE-310 to provide information on bidding to the contractors.
All other bidding procedures remain the same as outlined in the Chapter 6.

## Slide 17: PREQUALIFICATION OF CONTRACTORS/SUBCONTRACTORS FOR DESIGN-BID-BUILD
Bidding With Prequalified Subcontractors
If only subcontractors have been prequalified, bidding procedures as outlined in Chapter 6 of the Manual shall be followed.
The prequalified subcontractors will be listed in the construction documents as the only qualified subcontractors allowed to bid particular scopes of work.
For those scopes of work, prime contractors shall only solicit bids from the prequalified subcontractors listed.

## Slide 18
Presentation can be found on the OSE website at:
https://procurement.sc.gov/construction/ose-presentations
Go to:
2019 OSE Facility Director’s Conference.

## Slide 19
Questions On Prequalification ?
Margaret Jordan - 737-0773